# Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 03 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS24384 |
| Project Name | I Revolution_ A Data-driven Exploration of Apple's iPhone Impact in India using tableau |
| Maximum Marks | 8 Marks |

# Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint- 1 | Data Collection | USN-2 | As a user, I can load data into the processing environment | 1 | High | All |
| Sprint- 2 | Data Preprocessing | USN-3 | As a user, I can handle missing values in the dataset | 3 | Medium | Bavireddy Vaishnavi |
| Sprint- 2 | Data Preprocessing | USN-4 | As a user, I can encode or map categorical variables appropriately | 2 | Medium | All |
| Sprint- 3 | Making Graphs / Visualizations | USN-5 | As a user, I can build the initial model based on processed data | 5 | High | Bavireddy Vaishnavi, Bhattu Jagadeesh Prasad |
| Sprint- 4 | Dashboard & Stories | USN-6 | Dark UI with eye-feasted color palette | 6 | High | All |
| Sprint- 5 | Report & Documentation | USN-7 | The step-by-step guide documentation | 7 | Medium | All |

# Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 1 Day | 28 January 2026 | 28 January 2026 | 20 | 28 January 2026 |
| Sprint-2 | 20 | 1 Day | 29 January 2026 | 29 January 2026 | 20 | 29 January 2026 |
| Sprint-3 | 20 | 1 Day | 30 January 2026 | 30 January 2026 | 20 | 30 January 2026 |
| Sprint-4 | 20 | 1 Day | 31 January 2026 | 31 January 2026 | 20 | 31 January 2026 |
| Sprint-5 | 20 | 1 Day | 01 February 2026 | 01 February 2026 | 20 | 01 February 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

# Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.